Sift AI — Competitive Roadmap

What to build to compete with Elicit, FutureHouse, Consensus, ResearchRabbit, NotebookLM and Perplexity — and why

August 2026

# Where Sift already competes

Before adding anything new, it's worth naming what's already built and already on par with — or ahead of — the field:

- Every claim in a review or chat answer is inline-cited to a numbered source, with the model instructed to say plainly when the sources don't cover something rather than guessing.

- A real in-app PDF viewer with highlighting, underlining and inline comments, persisted per paper across runs.

- Studio: multi-paper chat plus one-click report / slide deck / briefing generation from selected sources, exportable to Word, PDF and PowerPoint.

- Local file upload (PDF/DOCX/PPTX) as a source, so users aren't limited to what's indexed publicly.

- Three search modes (Lite/Medium/Deep) trading cost against depth of extraction.

- An opportunistic paper cache and a built (if not yet fully wired up) incremental sync pipeline for pre-indexing.

# Task list, by priority tier

Tiers are ordered by impact-per-effort, not by how interesting the feature is to build. Tier 1 items reuse existing infrastructure; Tier 4 is foundational work that unblocks everything after it.

## Tier 1 — Quick wins (reuse what's already built)

| Task | Inspired by | Why it matters | Effort |
| --- | --- | --- | --- |
| Consensus-style answer badge | Consensus | For yes/no research questions, show a Yes / No / Mixed badge above the prose answer, built from paper stances — a one-glance trust signal before reading anything. | Small |
| Prompt-driven table export | Perplexity Labs/Create | Extend the existing CSV/XLSX paper-list export so a natural-language ask ("compare sample sizes across these 12 papers") produces a structured table, not just a fixed export. | Small |
| Context-aware follow-up questions | — (internal) | Studio's suggested follow-ups were a static keyword heuristic that surfaced the same 4 questions regardless of the conversation. Fixed this session — the chat model now proposes 3 follow-ups grounded in what was actually discussed, at no extra API cost. | Done |

## Tier 2 — Credibility & rigor (what makes a review publishable)

| Task | Inspired by | Why it matters | Effort |
| --- | --- | --- | --- |
| Citation-stance tags | Scite | Tag each cross-paper comparison as supporting, contrasting, or merely mentioning a claim, surfaced in the Critique/synthesis stage — turns "themes & gaps" into something with a visible evidence trail. | Medium |
| Systematic review mode | Elicit | Explicit inclusion/exclusion criteria set upfront, a screening log showing why each paper was kept or dropped, and extraction at real scale (Sift currently caps ~100 papers; Elicit does 1,000). This is the single highest-credibility feature for the rigor-focused end of the user base. | Large |
| Held-out accuracy benchmark | — (internal) | A fixed set of papers with known-correct extracted facts, run periodically to measure hallucination rate against a baseline — needed to make any "grounded, no invented facts" claim defensible rather than just asserted. | Medium |
| Claim-to-source verification pass | — (internal) | A cheap second pass that checks each inline [n] citation actually supports the sentence it's attached to, flagging mismatches before the user sees them. | Medium |
| Figure/table-aware Deep extraction | — (internal) | Deep mode currently reads text; extending it to read figures and tables (already possible since PDFs are attached directly to some model calls) closes a real gap against tools that summarize prose only. | Large |

## Tier 3 — Engagement & stickiness (reasons to come back)

| Task | Inspired by | Why it matters | Effort |
| --- | --- | --- | --- |
| Citation alerts | ResearchRabbit, Litmaps | Notify the user when a new paper cites a source already in their review. The backend sync pipeline for this (Phase 3) is already built but has never been scheduled or surfaced to users — this is the highest-leverage way to finally use it. | Medium |
| Pre-indexing Phase 5 (corpus-first search) | — (internal) | Check the local corpus before hitting live search APIs, so repeat and overlapping searches return near-instantly instead of re-fetching every time. | Medium |
| Audio digest | NotebookLM | Turn a Studio report or briefing into a short podcast-style audio summary — same artifact pipeline that already exists, plus a text-to-speech step. A genuinely different "consume this on a walk" format nothing else in Sift offers. | Medium |

## Tier 4 — Foundations (unblocks everything above)

| Task | Inspired by | Why it matters | Effort |
| --- | --- | --- | --- |
| CI pipeline | — (internal) | No automated tests run on push today; every feature above increases the cost of a silent regression. | Medium |
| Remove committed secrets from .env.example | — (internal) | A basic hygiene fix that should happen before any external code review or fundraising diligence. | Small |
| Decide on one monetization model | — (internal) | Pricing tiers exist on the landing page but the underlying business model (seat-based vs usage-based vs institutional licensing) hasn't been settled — affects how several Tier 2/3 features should be gated. | Small |
| Semantic embeddings for the corpus (Phase 4) | Elicit, Consensus | Enables "find papers like this one" and much better relevance ranking than keyword search alone; a prerequisite for several of the tools above matching what Elicit/Consensus already do at the search layer. | Large |

# Suggested next step

Start with Tier 1 (mostly shippable in days, reuses existing infrastructure), then pick one Tier 2 item — citation-stance tags is the best next move since it directly strengthens the "every claim cited" positioning already on the landing page — before starting on Tier 4's larger foundational work.